AKS Spot Migration: Implementation & DevOps Framework

Cloud Operations & Workload Optimization

| Document Type | Consolidated Migration Framework |
| --- | --- |
| Status | Official / Released |
| Author | Cloud Architecture Team |
| Date | February 15, 2026 |

# 1. Executive Table of Contents

# 2. Platform Migration (Ops Guide)

## AKS Spot Node Migration Guide

Target Audience: Cloud Operations / SRE

Purpose: Concise execution guide to convert an existing AKS cluster to use Spot Node Pools.

### 1. Overview

This guide details the infrastructure changes required to migrate from a Standard AKS cluster to a Spot-Optimized cluster.

| Feature | Current State | Future State |
| --- | --- | --- |
| User Pools | Standard (On-Demand) | Spot (Diversified) |
| System Pool | Standard (Dedicated) | Standard (Dedicated) (Unchanged) |
| Scaling Strategy | Random / Balanced | Priority-Based (Cheapest First) |
| Workloads | No specific tolerations | Spot Tolerations Added |

### 2. Prerequisites

Before proceeding, ensure the existing cluster meets these requirements:

- □ Kubernetes Version: >= 1.28

- □ Network Plugin: Azure CNI or Kubenet

- □ Node Pools: VMSS-backed (Virtual Machine Scale Sets)

- □ Cluster Autoscaler: Enabled

- □ Quota: Sufficient vCPU quota for new Spot pools (check "Spot" quota in Azure Portal)

### 3. Future State Architecture

The target architecture implements a diversified spot strategy to minimize eviction impact:

- System Pool: 1x Standard Pool (Critical system components only)

- User Pools: 5x Spot Pools (Diversified by VM Family & Zone)

- `spotgeneral1` (D-series, Zone 1)

- `spotmemory1` (E-series, Zone 2) - *Preferred*

- `spotgeneral2` (D-series, Zone 2)

- `spotcompute` (F-series, Zone 3)

- `spotmemory2` (E-series, Zone 3) - *Preferred*

- Priority Expander: Kubernetes ConfigMap to force Autoscaler to prefer Spot pools over Standard.

### 4. Migration Steps

### Step 1: Update Autoscaler Profile

Optimize the cluster autoscaler for rapid spot replacement.

Command (Azure CLI):

az aks update -g <RESOURCE_GROUP> -n <CLUSTER_NAME> \

--cluster-autoscaler-profile \

expander=priority \

scan-interval=20s \

scale-down-unready=3m \

scale-down-unneeded=5m \

max-node-provisioning-time=10m

### Step 2: Deploy Infrastructure (Add Spot Pools)

Add the 5 spot pools. Use Terraform (recommended) or CLI.

Terraform Configuration:

Update your `main.tf` to include the spot pools. If using the `aks-spot-optimized` module:

module "aks_spot" {

source = "./modules/aks-spot-optimized"

# ... existing config ...

spot_pool_configs = [

{ name = "spotgeneral1", vm_size = "Standard_D4s_v5", zones = ["1"], priority_weight = 10 },

{ name = "spotmemory1",  vm_size = "Standard_E4s_v5", zones = ["2"], priority_weight = 5  }, # Preferred

{ name = "spotgeneral2", vm_size = "Standard_D8s_v5", zones = ["2"], priority_weight = 10 },

{ name = "spotcompute",  vm_size = "Standard_F8s_v2", zones = ["3"], priority_weight = 10 },

{ name = "spotmemory2",  vm_size = "Standard_E8s_v5", zones = ["3"], priority_weight = 5  }  # Preferred

]

}

Apply Changes:

terraform plan -out=tfplan

terraform apply tfplan

### Step 3: Configure Priority Expander

This ConfigMap instructs the autoscaler to prefer the spot pools (Priority 10) over the system pool (Priority 50+).

Create file `priority-expander.yaml`:

apiVersion: v1

kind: ConfigMap

metadata:

name: cluster-autoscaler-priority-expander

namespace: kube-system

data:

priorities: |

# 10 = Highest priority (Lowest number) -> Autoscaler tries these FIRST

10:

- .*spotmemory.*

20:

- .*spotgeneral.*

- .*spotcompute.*

# 50+ = Fallback / System

50:

- .*system.*

Apply:

kubectl apply -f priority-expander.yaml

### Step 4: Workload Migration

Existing workloads will not move automatically. You must add tolerations to deployments to allow them to schedule on Spot nodes.

Patch Deployment (Example):

kubectl patch deployment <DEPLOYMENT_NAME> -n <NAMESPACE> --type='json' -p='[

{

"op": "add",

"path": "/spec/template/spec/tolerations/-",

"value": {

"key": "kubernetes.azure.com/scalesetpriority",

"operator": "Equal",

"value": "spot",

"effect": "NoSchedule"

}

}

]'

*Note: For production, update your Helm charts or manifests source.*

### Step 5: Verification

- Check Nodes: Ensure new spot pools exist (they may be size 0 initially).

kubectl get nodes -l kubernetes.azure.com/scalesetpriority=spot

- Check Pods: Verify pods are running on spot nodes.

kubectl get pods -o wide --field-selector spec.nodeName!=<SYSTEM_NODE_NAME>

### Step 6: Cleanup (Post-Migration)

Once workloads are running on Spot:

- Scale down old Standard User Pools to 0.

- Delete old Standard User Pools.

Rollback:

If issues arise, scale up the Standard pools and remove the Spot toleration from deployments.

# 3. Workload Optimization (DevOps Guide)

## DevOps/App Team Spot Migration Guide

Target Audience: Application Developers & DevOps Engineers

Purpose: Concise guide to preparing workloads for Spot Node Pools.

### 1. What is Changing?

The platform team is introducing Spot Node Pools to the AKS cluster.

- Benefit: Significant cost savings (up to 90%).

- Trade-off: Nodes can be "evicted" (reclaimed by Azure) with 30 seconds notice.

Your Goal: Ensure your application can handle a 30-second shutdown signal safely.

### 2. Am I Eligible?

| Criteria | Spot Eligible? | Action Required |
| --- | --- | --- |
| Stateless API / Web App | [OK] YES | Add Toleration + Graceful Shutdown |
| Worker / Batch Job | [OK] YES | Add Toleration + Checkpointing |
| Database / Stateful Store | [ERROR] NO | Do Nothing (Will stay on Standard nodes) |
| Critical Singleton | [ERROR] NO | Do Nothing (Will stay on Standard nodes) |

### 3. Implementation Steps

### Step 1: Add Spot Toleration

By default, pods will NOT schedule on spot nodes. You must opt-in by adding this toleration to your `Deployment.yaml` or Helm values.

Code Snippet (Deployment / Pod Spec):

spec:

template:

spec:

tolerations:

# Allow scheduling on Spot Nodes

- key: "kubernetes.azure.com/scalesetpriority"

operator: "Equal"

value: "spot"

effect: "NoSchedule"

### Step 2: Enable Graceful Shutdown (Critical)

Spot nodes give you only 30 seconds to shut down. You must ensure your app stops accepting new connections and finishes in-flight requests within this window.

Configuration Updates:

spec:

template:

spec:

# 1. Give pod enough time to shut down (default is 30s, recommend 35s+)

terminationGracePeriodSeconds: 35

containers:

- name: my-app

# 2. Add preStop hook to stop traffic BEFORE process kill

lifecycle:

preStop:

exec:

command: ["/bin/sh", "-c", "sleep 20"]

Why the `sleep 20`?

This keeps the container alive but "NotReady", allowing the LoadBalancer time to remove the pod from rotation *before* the application process receives the SIGTERM signal.

### Step 3: Handle SIGTERM in Code

Your application code must catch the `SIGTERM` signal and exit cleanly.

Node.js Example:

process.on('SIGTERM', () => {

server.close(() => {

console.log('Connections closed.');

process.exit(0);

});

});

Python (Flask) Example:

import signal, sys

def handler(signum, frame):

print("Graceful shutdown...")

sys.exit(0)

signal.signal(signal.SIGTERM, handler)

Java (Spring Boot):

Spring Boot handles this automatically. Ensure `server.shutdown: graceful` is set in `application.properties`.

### 4. Verification

After deploying your changes, verify your pods are running on Spot nodes:

# Check which node type your pods are on

kubectl get pods -l app=<your-app> -o wide

# Verify the node is Spot (look for "spot" in the name or labels)

kubectl describe node <node-name> | grep -i spot

Simulate Eviction (Dev Environment Only):

Ask Platform Ops to run a "drain" test on the node running your pod to confirm zero-downtime behavior.

### 5. Rollback

If your application becomes unstable on Spot:

- Remove the Toleration added in Step 1.

- Redeploy.

- Pods will automatically move back to Standard (On-Demand) nodes.

# 4. Legacy Systems Migration Strategy

## Migration Guide: Converting an Existing AKS Cluster to Spot

Audience: Cloud Operations (Infrastructure) and Application/Workload Teams

Purpose: Step-by-step guide to safely add spot node pools to an existing AKS cluster and migrate workloads

Last Updated: 2026-02-11

- [Overview](#1-overview)

- [Pre-Migration Assessment](#2-pre-migration-assessment) (Cloud Ops)

- 2.6 [Choosing the Right Number of Spot Pools](#26-choosing-the-right-number-of-spot-pools)

- 2.7 [Sizing Nodes Per Pool](#27-sizing-nodes-per-pool)

- 2.8 [Configurable SKU Selection](#28-configurable-sku-selection)

- [Phase 1: Infrastructure Preparation](#3-phase-1-infrastructure-preparation) (Cloud Ops)

- [Phase 2: Workload Audit](#4-phase-2-workload-audit) (App Teams + Cloud Ops)

- [Phase 3: Pilot Migration](#5-phase-3-pilot-migration) (Both)

- [Phase 4: Expand Spot Infrastructure](#6-phase-4-expand-spot-infrastructure) (Cloud Ops)

- [Phase 5: Batch Workload Migration](#7-phase-5-batch-workload-migration) (App Teams)

- [Phase 6: Steady State](#8-phase-6-steady-state) (Both)

- [Rollback Procedures](#9-rollback-procedures)

- [Communication Templates](#10-communication-templates)

- [Appendix: Scripts](#11-appendix-scripts)

### 1. Overview

### What This Guide Covers

Converting an existing AKS cluster to use spot nodes involves two parallel workstreams:

Cloud Ops (Infrastructure)              App Teams (Workloads)

─────────────────────────               ─────────────────────

Phase 1: Add spot pools         →       Phase 2: Audit workloads

Phase 3: Pilot (joint)          ←→      Phase 3: Pilot (joint)

Phase 4: Expand spot infra      →       Phase 5: Batch migrate workloads

Phase 6: Steady state           ←→      Phase 6: Steady state

### Key Principles

- No disruption to existing workloads - Adding spot pools does not affect running pods

- Opt-in per workload - Only workloads with spot tolerations will schedule on spot nodes

- Phased rollout - Start with 1 pool and 1 workload, expand after validation

- Reversible at every step - Each phase has a documented rollback

### Timeline

| Phase | Duration | Who |
| --- | --- | --- |
| Pre-Migration Assessment | 1-2 days | Cloud Ops |
| Phase 1: Add canary spot pool | 1 day | Cloud Ops |
| Phase 2: Workload audit | 2-3 days | App Teams + Cloud Ops |
| Phase 3: Pilot (1-2 workloads) | 1-2 weeks | Both |
| Phase 4: Expand spot pools | 1 day | Cloud Ops |
| Phase 5: Batch migration | 2-4 weeks | App Teams |
| Phase 6: Steady state | Ongoing | Both |

### 2. Pre-Migration Assessment

### 2.1 Cluster Compatibility Check

# Get cluster details

CLUSTER_NAME="<your-cluster>"

RESOURCE_GROUP="<your-rg>"

az aks show -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--query "{

k8sVersion: kubernetesVersion,

location: location,

networkPlugin: networkProfile.networkPlugin,

networkPolicy: networkProfile.networkPolicy,

nodeResourceGroup: nodeResourceGroup,

autoScalerProfile: autoScalerProfile

}" -o table

Requirements:

| Requirement | Check | Notes |
| --- | --- | --- |
| Kubernetes >= 1.28 | `az aks show --query kubernetesVersion` | Required for stable spot support |
| Cluster Autoscaler enabled | `az aks show --query autoScalerProfile` | Must be enabled cluster-wide |
| VMSS node pools (not AvailabilitySet) | `az aks nodepool list --query "[].type"` | Spot requires VMSS-backed pools |
| Network plugin: azure or kubenet | `az aks show --query networkProfile.networkPlugin` | Both supported |

### 2.2 Azure Quota and Capacity Check

# First, source your `scripts/migration/config.sh` (see Section 2.8)

source scripts/migration/config.sh

LOCATION=$(az aks show -g $RESOURCE_GROUP -n $CLUSTER_NAME --query location -o tsv)

# Check VM quota for target VM families

echo "=== VM Quota Check ==="

az vm list-usage --location $LOCATION -o table | \

grep -E "(Name|DSv5|ESv5|FSv2)"

# Check spot availability per configured SKU

echo "=== Spot SKU Availability ==="

for SKU in "${SPOT_SKUS[@]}"; do

RESTRICTIONS=$(az vm list-skus --location "$LOCATION" --resource-type virtualMachines \

--query "[?name=='${SKU}'].restrictions | [0]" -o json 2>/dev/null || echo '[]')

if [ "$RESTRICTIONS" = "[]" ] || [ "$RESTRICTIONS" = "null" ]; then

echo "  [OK] $SKU: Available"

else

echo "  [ERROR] $SKU: Restricted - $(echo "$RESTRICTIONS" | jq -r '.[].reasonCode' // 'Unknown')"

fi

done

# Check available zones for first spot pool

echo "=== Zone Availability (for ${POOL_VM_SIZE_spotgeneral1}) ==="

az vm list-skus --location "$LOCATION" --resource-type virtualMachines \

--query "[?name=='${POOL_VM_SIZE_spotgeneral1}'].locationInfo[0].zones | [0]" -o tsv

Quota Planning:

Each spot pool needs headroom. Calculate minimum quota needed:

Existing cluster vCPUs:     _____ (current usage)

+ System pool (3 nodes):    12 vCPUs (D4s_v5)

+ Standard pool (max 15):   60 vCPUs (D4s_v5)

+ Spot pools (5 pools):

- spotmemory1 (max 15):   60 vCPUs (E4s_v5)

- spotmemory2 (max 10):   80 vCPUs (E8s_v5)

- spotgeneral1 (max 20):  80 vCPUs (D4s_v5)

- spotgeneral2 (max 15):  120 vCPUs (D8s_v5)

- spotcompute (max 10):   80 vCPUs (F8s_v2)

─────

Total additional spot:      420 vCPUs (if all pools at max)

Recommended buffer:         50% of max = 210 vCPUs minimum

Action: If quota is insufficient, request increase before proceeding:

Azure Portal → Subscriptions → Usage + quotas → Request increase

### 2.3 Existing Autoscaler Profile Assessment

# Current autoscaler profile

az aks show -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--query autoScalerProfile -o json

Compare current settings against spot-optimized values:

| Setting | Spot-Optimized | Your Current | Impact of Change |
| --- | --- | --- | --- |
| `expander` | `priority` | _____ | Changes pool selection logic |
| `scan-interval` | `20s` | _____ | More frequent scaling checks |
| `scale-down-unready` | `3m` | _____ | Faster ghost node cleanup |
| `max-node-provisioning-time` | `10m` | _____ | Faster stuck node timeout |
| `scale-down-delay-after-delete` | `10s` | _____ | Faster reaction to evictions |
| `scale-down-unneeded` | `5m` | _____ | Faster scale-down of idle nodes |
| `max-graceful-termination-sec` | `60` | _____ | Pod drain timeout |

IMPORTANT: Changing the autoscaler profile applies cluster-wide. If your existing workloads depend on specific autoscaler behavior (e.g., longer `scale-down-unneeded`), plan the change during a maintenance window.

### 2.4 Terraform State Assessment

Scenario A: Cluster already managed by Terraform

# Verify Terraform can see the cluster

cd terraform/environments/prod

terraform plan

# Expected: No changes (or known drift)

Add the spot pool resources to your existing Terraform configuration (see Phase 1).

Scenario B: Cluster created via Azure Portal, CLI, or ARM template

You have two options:

Option B1: Import into Terraform (recommended for long-term management)

# Import the existing cluster into Terraform state

terraform import module.aks.azurerm_kubernetes_cluster.main \

/subscriptions/<sub-id>/resourceGroups/<rg>/providers/Microsoft.ContainerService/managedClusters/<cluster-name>

# Import existing node pools

terraform import module.aks.azurerm_kubernetes_cluster_node_pool.system \

/subscriptions/<sub-id>/resourceGroups/<rg>/providers/Microsoft.ContainerService/managedClusters/<cluster-name>/agentPools/system

# Run plan to verify alignment

terraform plan

# Resolve any drift before adding spot pools

Option B2: Add spot pools via Azure CLI only (faster, no Terraform)

# First, configure `scripts/migration/config.sh` with your SKU preferences (see Section 2.8)

# Then source it before running commands

source scripts/migration/config.sh

# Add a spot pool directly via CLI

az aks nodepool add \

--resource-group $RESOURCE_GROUP \

--cluster-name $CLUSTER_NAME \

--name spotgeneral1 \

--priority Spot \

--eviction-policy Delete \

--spot-max-price -1 \

--node-count 0 \

--min-count 0 \

--max-count 20 \

--enable-cluster-autoscaler \

--node-vm-size "${POOL_VM_SIZE_spotgeneral1:-Standard_D4s_v5}" \

--zones "${POOL_ZONES_spotgeneral1:-1}" \

--labels "workload-type=spot" "vm-family=general" "cost-optimization=spot-enabled" \

--node-taints "kubernetes.azure.com/scalesetpriority=spot:NoSchedule" \

--no-wait

### 2.5 Pre-Migration Checklist

- □ Kubernetes version >= 1.28

- □ Cluster Autoscaler enabled

- □ Node pools use VMSS (not AvailabilitySet)

- □ VM quota sufficient for target spot pools

- □ Spot SKUs available in cluster region

- □ Availability zones verified

- □ Autoscaler profile changes reviewed and scheduled

- □ Terraform state aligned (if using Terraform)

- □ Maintenance window scheduled for autoscaler profile change

- □ Stakeholders notified (app teams, SRE, management)

### 2.6 Choosing the Right Number of Spot Pools

#### Decision Framework

Both Azure and AWS recommend multiple spot pools with different VM sizes to reduce correlated eviction risk. The optimal number depends on your cluster size and availability requirements.

| Factor | 3 Pools | 5 Pools (Recommended) | 7+ Pools |
| --- | --- | --- | --- |
| Cluster Size | < 50 nodes | 50-200 nodes | > 200 nodes |
| Workload Diversity | Single workload type | Mixed workloads | Highly varied |
| Cost Savings Target | 40-50% | 50-70% | Marginal gains |
| Operational Complexity | Low | Medium | High |
| Correlated Eviction Risk | ~2-4% | ~0.3-0.8% | <0.5% |
| VM Families | D + E series | D + E + F series | Add Arm64, N-series |

#### Pool Count Decision Tree

START

│

├─ Can you tolerate ~2-4% simultaneous eviction risk?

│   ├─ YES → 3 pools (minimum viable diversification)

│   └─ NO → Continue

│

├─ Do you have 50+ nodes or mixed workload types?

│   ├─ YES → 5 pools (recommended sweet spot)

│   └─ NO → 3 pools

│

└─ Do you have >200 nodes or extreme availability requirements?

├─ YES → 7+ pools (consider adding Arm64, N-series for GPU)

└─ NO → 5 pools

#### VM Family Selection Strategy

Based on [Azure AKS Team Blog (July 2025)](https://blog.aks.azure.com/2025/07/17/Scaling-safely-with-spot-on-aks) and [EC2 Spot best practices](https://docs.aws.amazon.com/AWSEC2/latest/UserGuide/spot-best-practices.html):

Primary Families (x86) - Recommended for most deployments:

- D-series (general): Standard_D4s_v5, Standard_D8s_v5 - Baseline workloads

- E-series (memory): Standard_E4s_v5, Standard_E8s_v5 - Lower eviction risk (historically)

- F-series (compute): Standard_F8s_v2 - Compute-intensive workloads

Secondary Families (for 7+ pools or specialized workloads):

- Arm64: D4ps_v5, D8ps_v5 - Architecture diversification

- N-series: GPU workloads if applicable

Key Rule: Each pool = 1 VM family + 1 Zone (maximum diversification)

### 2.7 Sizing Nodes Per Pool

Per-pool sizing should balance three competing goals:

- Capacity headroom for autoscaler during evictions

- Quota efficiency (don't over-provision unused quota)

- Cost optimization (maximize spot usage without over-buying)

#### Step 1: Calculate Baseline Capacity

First, determine your total workload requirements:

# Calculate total vCPU requests across all namespaces (memory calculation excluded)

kubectl get deployments -A -o json | jq -r '

.items[] |

# Counts ALL deployments (not just spot-tolerant) for pre-migration planning

{

name: .metadata.name,

namespace: .metadata.namespace,

replicas: .spec.replicas,

cpu: (.spec.template.spec.containers | map(.resources.requests.cpu // "0") | map(if endswith("m") then (rtrimstr("m") | tonumber / 1000) else tonumber end) | add)

}

' | jq -s '

# Note: Memory calculation requires complex unit conversion (Mi, Gi, M, G) and is out of scope for this quick check.

"Total vCPU (approximate): \([.[] | .replicas * .cpu] | add // 0)"

'

The script outputs your cluster's actual total vCPU baseline — the sum of CPU requests × replica count across all deployments. Use this number as your "Total vCPU needed" in the table below. The table shows example values; replace them with your own.

Note: This counts all deployments regardless of spot toleration — that is intentional. You are planning for how much capacity your workloads need in total, not just the ones already on spot. Workloads without CPU requests set will count as 0 — check kubectl top nodes for actual utilization if your results seem too low.

| Metric | How to Calculate | Example (replace with yours) |
| --- | --- | --- |
| Total vCPU needed | Sum of all pod requests × replicas | 120 vCPUs |
| Total memory needed | Sum of all pod memory requests × replicas | 240 GB |
| Peak buffer | Add 20-30% for spikes | +36 vCPUs |
| Baseline requirement | Total + buffer | 156 vCPUs |

#### Step 2: Apply the 50% Spot Target Rule

Industry best practice from Azure and AWS guidance:

| Target Spot % | Spot Capacity Required | Standard Fallback |
| --- | --- | --- |
| 50% (conservative) | 50% of baseline | 50% on-demand |
| 70% (recommended) | 70% of baseline | 30% on-demand |
| 90% (aggressive) | 90% of baseline | 10% on-demand |

For a 156 vCPU baseline with 70% spot target:

- Spot capacity needed: ~110 vCPUs

- Standard fallback: ~46 vCPUs

#### Step 3: Distribute Across Pools Using Priority Weights

Priority Tier Approach (from your current architecture):

| Priority | Pool Type | % of Spot Capacity | Example Allocation |
| --- | --- | --- | --- |
| 5 | Memory-optimized (E-series) | 40% | 44 vCPUs → 11×E4s_v5 + 3×E8s_v5 |
| 10 | General (D-series) | 40% | 44 vCPUs → 11×D4s_v5 + 2×D8s_v5 |
| 10 | Compute (F-series) | 20% | 22 vCPUs → 3×F8s_v2 |

#### Step 4: Set Min/Max Per Pool

Formula: `max_count = ceil(pool_vcpus / vm_size_vcpus × 1.5)`

The `1.5` multiplier provides:

- Headroom for autoscaler reaction time (20s scan interval)

- Buffer for regional capacity constraints

- Room for workload growth

Example calculation for spotmemory1 (E4s_v5 = 4 vCPU):

max_count = ceil(44 / 4 × 1.5) = ceil(16.5) = 17

| Pool | VM Size | vCPUs | Target Max | Formula Result | Recommended Max |
| --- | --- | --- | --- | --- | --- |
| spotmemory1 | E4s_v5 | 4 | 44 vCPUs | ceil(44/4 × 1.5) | 17 |
| spotmemory2 | E8s_v5 | 8 | 44 vCPUs | ceil(44/8 × 1.5) | 9 |
| spotgeneral1 | D4s_v5 | 4 | 44 vCPUs | ceil(44/4 × 1.5) | 17 |
| spotgeneral2 | D8s_v5 | 8 | 22 vCPUs | ceil(22/8 × 1.5) | 5 |
| spotcompute | F8s_v2 | 8 | 22 vCPUs | ceil(22/8 × 1.5) | 5 |

All pools: `min_count = 0` (let autoscaler drive scale-up from zero)

#### Step 5: Validate Against Quota

#### Step 6: Standard Pool Sizing (Fallback Capacity)

Rule: Standard pool `max_count` = spot_max × (1 - spot_target%) / spot_target%

For 70% spot target:

standard_max = spot_max × 0.3 / 0.7 = spot_max × 0.43

| Metric | Calculation | Result |
| --- | --- | --- |
| Spot max capacity | 17×4 + 9×8 + 17×4 + 5×8 + 5×8 | 264 vCPUs |
| Standard needed | 264 × 0.43 | 114 vCPUs |
| Std pool max count (D4s_v5) | ceil(114 / 4) | 29 nodes |

#### Quick Reference: Pool Sizing Cheat Sheet

| Cluster Size | Spot Pools | Per-Pool Max Range | Standard Max |
| --- | --- | --- | --- |
| Small (<50 nodes) | 3 | 5-10 nodes | 10-15 |
| Medium (50-200) | 5 | 10-20 nodes | 20-30 |
| Large (>200) | 7+ | 15-30 nodes | 40-60 |

Adjustment factors:

- Multiply by 1.5× for bursty workloads

- Multiply by 0.7× for steady-state/batch workloads

- Add +5 nodes per pool if running in capacity-constrained regions

### 2.8 Configurable SKU Selection

#### Problem: Hardcoded Values Limit Portability

The migration guide previously contained hardcoded SKUs. This causes issues when:

- Target region has different SKUs available

- Quota constraints require different VM families

- Organizational standards mandate specific SKUs

- Testing in regions with limited spot availability

#### Solution: Environment-Based Configuration

Create a centralized `config.sh` pattern:

#### Updated Quota Check Script

#### Region-Specific SKU Recommendations

| Region | Recommended Spot SKUs | Alternatives If Restricted |
| --- | --- | --- |
| australiaeast | D4s_v5, E4s_v5, F8s_v2 | D4ps_v5 (Arm64), D2s_v5 |
| eastus | D4s_v5, E4s_v5, F8s_v2 | D4as_v5, E4as_v5 |
| westeurope | D4s_v5, E4s_v5, F8s_v2 | D2s_v5, E2s_v5 |
| southeastasia | D2s_v5, E2s_v5, F4s_v2 | D4s_v3 (older gen) |
| uksouth | D4s_v5, E4s_v5, F8s_v2 | D4as_v5, E4as_v5 |

### 3. Phase 1: Infrastructure Preparation

### 3.1 Update Autoscaler Profile

This step changes cluster-wide autoscaler behavior. Schedule during a maintenance window.

Via Terraform:

# Add to your AKS cluster resource or module call

auto_scaler_profile {

expander                      = "priority"

scan_interval                 = "20s"

scale_down_delay_after_delete = "10s"

scale_down_unready            = "3m"

scale_down_unneeded           = "5m"

max_node_provisioning_time    = "10m"

max_graceful_termination_sec  = 60

}

Via Azure CLI:

az aks update -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--cluster-autoscaler-profile \

expander=priority \

scan-interval=20s \

scale-down-delay-after-delete=10s \

scale-down-unready=3m \

scale-down-unneeded=5m \

max-node-provisioning-time=10m \

max-graceful-termination-sec=60

Verify:

az aks show -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--query autoScalerProfile -o table

### 3.2 Add Canary Spot Pool (1 pool only)

Start with a single spot pool to validate behavior before adding all 5.

Via Terraform:

variable "spot_vm_size_general1" {

description = "VM size for spotgeneral1 pool"

type        = string

default     = "Standard_D4s_v5"  # Override via tfvars or environment

}

resource "azurerm_kubernetes_cluster_node_pool" "spotgeneral1" {

name                  = "spotgeneral1"

kubernetes_cluster_id = azurerm_kubernetes_cluster.main.id

vm_size              = var.spot_vm_size_general1

priority             = "Spot"

eviction_policy      = "Delete"

spot_max_price       = -1

enable_auto_scaling  = true

min_count            = 0

max_count            = 5    # Start small for canary

node_count           = 0

zones                = [1]

node_labels = {

"workload-type"      = "spot"

"vm-family"          = "general"

"cost-optimization"  = "spot-enabled"

"managed-by"         = "terraform"

}

node_taints = [

"kubernetes.azure.com/scalesetpriority=spot:NoSchedule"

]

tags = {

Environment = "prod"

Phase       = "spot-canary"

}

}

Via Azure CLI:

# First, source your `scripts/migration/config.sh` for configurable SKUs (see Section 2.8)

source scripts/migration/config.sh

az aks nodepool add \

--resource-group $RESOURCE_GROUP \

--cluster-name $CLUSTER_NAME \

--name spotgeneral1 \

--priority Spot \

--eviction-policy Delete \

--spot-max-price -1 \

--node-count 0 \

--min-count 0 \

--max-count 5 \

--enable-cluster-autoscaler \

--node-vm-size "${POOL_VM_SIZE_spotgeneral1}" \

--zones "${POOL_ZONES_spotgeneral1:-1}" \

--labels workload-type=spot vm-family=general cost-optimization=spot-enabled \

--node-taints "kubernetes.azure.com/scalesetpriority=spot:NoSchedule"

### 3.3 Deploy Priority Expander ConfigMap

The Priority Expander tells the autoscaler which pools to prefer. Without it, the autoscaler defaults to random selection.

cat <<'EOF' | kubectl apply -f -

apiVersion: v1

kind: ConfigMap

metadata:

name: cluster-autoscaler-priority-expander

namespace: kube-system

data:

priorities: |

10:

- .*spotgeneral1.*

20:

- .*stdworkload.*

30:

- .*system.*

EOF

Note: Only include pool `spotgeneral1` for now. We'll update this in Phase 4 when adding more pools.

### 3.4 Verify Phase 1

# Canary pool exists

az aks nodepool show -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--nodepool-name spotgeneral1 \

--query "{priority:scaleSetPriority, vmSize:vmSize, minCount:minCount, maxCount:maxCount}" \

-o table

# Priority Expander deployed

kubectl get configmap cluster-autoscaler-priority-expander -n kube-system -o yaml

# Autoscaler recognizes the pool

kubectl logs -n kube-system -l app=cluster-autoscaler --tail=50 | \

grep -i "spotgeneral1"

# Existing workloads unaffected

kubectl get pods -A --field-selector=status.phase!=Running,status.phase!=Succeeded | \

grep -v "Completed"

# Expected: No unexpected pending/failed pods

Phase 1 Exit Criteria:

- □ Canary spot pool created and visible in `kubectl get nodes` (will show 0 nodes until workloads request spot)

- □ Priority Expander ConfigMap deployed

- □ Autoscaler logs show new pool recognized

- □ Zero impact on existing workloads (no new pending pods, no restarts)

### 4. Phase 2: Workload Audit

### 4.1 Scan All Deployments for Spot Readiness

Run this audit script against each namespace to classify workloads:

Output Example:

=== Classification ===

[OK] READY  - web-frontend (6 replicas, has preStop)

[OK] READY  - api-gateway (4 replicas, has preStop)

CAUTION:  MAYBE  - notification-svc (2 replicas, no preStop hook - add graceful shutdown)

CAUTION:  MAYBE  - auth-service (1 replica - increase before spot)

[ERROR] NEVER  - postgres-primary (has PVC - stateful)

[ERROR] NEVER  - redis-persistence (has PVC - stateful)

### 4.2 Classify Workloads

Organize audit results into three tiers:

| Tier | Criteria | Action |
| --- | --- | --- |
| Tier 1: Spot-Ready | >= 3 replicas, preStop hook, readiness probe, no PVCs | Migrate in Phase 3 (pilot) or Phase 5 (batch) |
| Tier 2: Needs Changes | Missing preStop, < 3 replicas, or no readiness probe | App team fixes required before migration |
| Tier 3: Never Spot | Stateful (PVCs), compliance (PCI/HIPAA), singleton | Protect with hard anti-affinity (see 4.3) |

### 4.3 Protect Stateful Workloads (Tier 3)

Workloads that must NEVER schedule on spot nodes should have explicit anti-affinity. This protects against accidental toleration additions.

# Add to stateful deployments that must stay on standard/system nodes

affinity:

nodeAffinity:

requiredDuringSchedulingIgnoredDuringExecution:

nodeSelectorTerms:

- matchExpressions:

- key: kubernetes.azure.com/scalesetpriority

operator: NotIn

values:

- spot

Apply to all Tier 3 workloads:

# List all deployments with PVCs (likely stateful)

kubectl get deployments -A -o json | \

jq -r '.items[] |

select(.spec.template.spec.volumes // [] | any(.persistentVolumeClaim)) |

"\(.metadata.namespace)/\(.metadata.name)"'

### 4.4 Tier 2 Remediation Checklist

For each Tier 2 workload, app teams should complete:

- □ Increase replicas to >= 3 (minimum for spot HA)

- □ Add preStop hook with `sleep 25` for connection draining

- □ Set terminationGracePeriodSeconds >= 35

- □ Add readiness probe with `failureThreshold: 2`, `periodSeconds: 5`

- □ Handle SIGTERM in application code (see [DevOps Guide](DEVOPS_TEAM_GUIDE.md) for examples)

- □ Create PodDisruptionBudget with `minAvailable: 50%`

- □ Test graceful shutdown in dev environment

Reference: [DevOps Guide - Method 2: Full Optimization](DEVOPS_TEAM_GUIDE.md) for complete template

### 5. Phase 3: Pilot Migration

### 5.1 Select Pilot Workloads

Choose 1-2 workloads from Tier 1 that are:

- Low business impact if degraded

- High replica count (6+) for best resilience demonstration

- Well-monitored (existing dashboards and alerts)

- Owned by a team willing to participate in the pilot

### 5.2 Migrate Pilot Workload

Step 1: Backup current deployment

NAMESPACE="<namespace>"

DEPLOYMENT="<deployment-name>"

kubectl get deployment $DEPLOYMENT -n $NAMESPACE -o yaml > backup-$DEPLOYMENT.yaml

Step 2: Add spot configuration

# Apply spot toleration, affinity, topology spread, and PDB

# Use the full template from DevOps Guide Method 2

# Key additions:

kubectl patch deployment $DEPLOYMENT -n $NAMESPACE --type=json -p='[

{

"op": "add",

"path": "/spec/template/spec/tolerations/-",

"value": {

"key": "kubernetes.azure.com/scalesetpriority",

"operator": "Equal",

"value": "spot",

"effect": "NoSchedule"

}

}

]'

Or apply a complete updated YAML (recommended for production):

# Edit backup with spot config from DevOps Guide Method 2

# Then apply

kubectl apply -f deployment-spot.yaml -n $NAMESPACE

Step 3: Watch pods reschedule

# Watch rollout

kubectl rollout status deployment/$DEPLOYMENT -n $NAMESPACE --timeout=5m

# Verify pods on spot nodes

kubectl get pods -n $NAMESPACE -l app=$DEPLOYMENT -o wide

# Check which node type each pod is on

for pod in $(kubectl get pods -n $NAMESPACE -l app=$DEPLOYMENT -o name); do

node=$(kubectl get $pod -n $NAMESPACE -o jsonpath='{.spec.nodeName}')

priority=$(kubectl get node $node -o jsonpath='{.metadata.labels.kubernetes\.azure\.com/scalesetpriority}' 2>/dev/null || echo "unknown")

echo "$pod → $node ($priority)"

done

### 5.3 Validate Pilot

Test 1: Eviction resilience (non-destructive)

# Drain a spot node to simulate eviction

SPOT_NODE=$(kubectl get nodes -l kubernetes.azure.com/scalesetpriority=spot -o name | head -1)

kubectl drain $SPOT_NODE --ignore-daemonsets --delete-emptydir-data --grace-period=60

# Watch pods reschedule

kubectl get pods -n $NAMESPACE -l app=$DEPLOYMENT -w

# Uncordon when done

kubectl uncordon $SPOT_NODE

Test 2: Application health during eviction

# Run continuous health check during drain test

while true; do

STATUS=$(curl -s -o /dev/null -w "%{http_code}" http://$APP_ENDPOINT/health)

echo "$(date +%H:%M:%S) $STATUS"

sleep 1

done

### 5.4 Pilot Success Criteria

Monitor for 1-2 weeks. The pilot passes if ALL criteria are met:

| Metric | Target | How to Measure |
| --- | --- | --- |
| Application availability | >= 99.9% | Monitoring dashboard (uptime) |
| Error rate during eviction | < 0.1% | Application error rate metric |
| Pod reschedule time | < 60 seconds | `kubectl get events` timestamps |
| Zero customer-facing incidents | 0 incidents | Incident management system |
| Pods on spot nodes | >= 50% | `kubectl get pods -o wide` + node labels |
| PDB violations | 0 | `kubectl get pdb` |

### 5.5 Pilot Rollback (if needed)

# Restore original deployment

kubectl apply -f backup-$DEPLOYMENT.yaml -n $NAMESPACE

# Verify pods moved back to standard nodes

kubectl rollout status deployment/$DEPLOYMENT -n $NAMESPACE

kubectl get pods -n $NAMESPACE -l app=$DEPLOYMENT -o wide

### 6. Phase 4: Expand Spot Infrastructure

### 6.1 Add Remaining Spot Pools

After successful pilot, add the remaining 4 spot pools for VM family diversity:

Via Terraform (add to node-pools configuration):

| Pool | VM Size | Zone | Priority Tier | Max Nodes |
| --- | --- | --- | --- | --- |
| spotmemory1 | Standard_E4s_v5 | 2 | 5 | 15 |
| spotmemory2 | Standard_E8s_v5 | 3 | 5 | 10 |
| spotgeneral2 | Standard_D8s_v5 | 2 | 10 | 15 |
| spotcompute | Standard_F8s_v2 | 3 | 10 | 10 |

Via Azure CLI:

# First, source your `scripts/migration/config.sh` for configurable SKUs (see Section 2.8)

source scripts/migration/config.sh

# Memory-optimized pools (priority 5 - preferred, lowest eviction risk)

az aks nodepool add -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--name spotmemory1 --priority Spot --eviction-policy Delete --spot-max-price -1 \

--node-count 0 --min-count 0 --max-count "${POOL_MAX_spotmemory1:-15}" --enable-cluster-autoscaler \

--node-vm-size "${POOL_VM_SIZE_spotmemory1}" --zones "${POOL_ZONES_spotmemory1:-2}" \

--labels workload-type=spot vm-family=memory cost-optimization=spot-enabled \

--node-taints "kubernetes.azure.com/scalesetpriority=spot:NoSchedule"

az aks nodepool add -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--name spotmemory2 --priority Spot --eviction-policy Delete --spot-max-price -1 \

--node-count 0 --min-count 0 --max-count "${POOL_MAX_spotmemory2:-10}" --enable-cluster-autoscaler \

--node-vm-size "${POOL_VM_SIZE_spotmemory2}" --zones "${POOL_ZONES_spotmemory2:-3}" \

--labels workload-type=spot vm-family=memory cost-optimization=spot-enabled \

--node-taints "kubernetes.azure.com/scalesetpriority=spot:NoSchedule"

# General/compute pools (priority 10)

az aks nodepool add -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--name spotgeneral2 --priority Spot --eviction-policy Delete --spot-max-price -1 \

--node-count 0 --min-count 0 --max-count "${POOL_MAX_spotgeneral2:-15}" --enable-cluster-autoscaler \

--node-vm-size "${POOL_VM_SIZE_spotgeneral2}" --zones "${POOL_ZONES_spotgeneral2:-2}" \

--labels workload-type=spot vm-family=general cost-optimization=spot-enabled \

--node-taints "kubernetes.azure.com/scalesetpriority=spot:NoSchedule"

az aks nodepool add -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--name spotcompute --priority Spot --eviction-policy Delete --spot-max-price -1 \

--node-count 0 --min-count 0 --max-count "${POOL_MAX_spotcompute:-10}" --enable-cluster-autoscaler \

--node-vm-size "${POOL_VM_SIZE_spotcompute}" --zones "${POOL_ZONES_spotcompute:-3}" \

--labels workload-type=spot vm-family=compute cost-optimization=spot-enabled \

--node-taints "kubernetes.azure.com/scalesetpriority=spot:NoSchedule"

### 6.2 Update Priority Expander

Replace the canary ConfigMap with the full priority configuration:

cat <<'EOF' | kubectl apply -f -

apiVersion: v1

kind: ConfigMap

metadata:

name: cluster-autoscaler-priority-expander

namespace: kube-system

data:

priorities: |

5:

- .*spotmemory1.*

- .*spotmemory2.*

10:

- .*spotgeneral1.*

- .*spotgeneral2.*

- .*spotcompute.*

20:

- .*stdworkload.*

30:

- .*system.*

EOF

### 6.3 Install Descheduler

The Descheduler solves the "sticky fallback" problem - pods that land on standard nodes during eviction don't automatically return to spot when capacity recovers.

helm repo add descheduler https://kubernetes-sigs.github.io/descheduler/

helm install descheduler descheduler/descheduler \

--namespace kube-system \

--set schedule="*/5 * * * *" \

--set deschedulerPolicy.strategies.RemovePodsViolatingNodeAffinity.enabled=true \

--set "deschedulerPolicy.strategies.RemovePodsViolatingNodeAffinity.params.nodeAffinityType[0]=preferredDuringSchedulingIgnoredDuringExecution"

### 6.4 Verify Phase 4

# All 5 spot pools exist

az aks nodepool list -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--query "[?scaleSetPriority=='Spot'].{name:name, vmSize:vmSize, minCount:minCount, maxCount:maxCount}" \

-o table

# Priority Expander has all pools

kubectl get cm cluster-autoscaler-priority-expander -n kube-system -o yaml

# Descheduler running

kubectl get pods -n kube-system -l app=descheduler

kubectl get cronjob -n kube-system | grep descheduler

# Autoscaler recognizes all pools

kubectl logs -n kube-system -l app=cluster-autoscaler --tail=100 | \

grep -E "spotmemory|spotgeneral|spotcompute"

### 7. Phase 5: Batch Workload Migration

### 7.1 Migration Order

Migrate workloads in batches, ordered by risk:

| Batch | Workloads | Timeline | Rollback Window |
| --- | --- | --- | --- |
| Batch 1 | Dev/test namespaces | Week 1 | Immediate |
| Batch 2 | Internal tools, batch jobs, CI runners | Week 2 | 24 hours |
| Batch 3 | Production non-critical (monitoring, logging agents) | Week 3 | 48 hours |
| Batch 4 | Production user-facing (APIs, frontends) | Week 4 | 1 week |

### 7.2 Per-Workload Migration Steps

For each deployment in the current batch:

Step 1: Backup

kubectl get deployment $DEPLOYMENT -n $NAMESPACE -o yaml > backup-$DEPLOYMENT.yaml

Step 2: Add spot configuration

Add the following to the deployment spec (see [DevOps Guide Method 2](DEVOPS_TEAM_GUIDE.md) for full template):

# Required: Allow scheduling on spot

tolerations:

- key: kubernetes.azure.com/scalesetpriority

operator: Equal

value: spot

effect: NoSchedule

# Required: Prefer spot, accept standard

affinity:

nodeAffinity:

preferredDuringSchedulingIgnoredDuringExecution:

- weight: 100

preference:

matchExpressions:

- key: kubernetes.azure.com/scalesetpriority

operator: In

values: [spot]

# Recommended: Spread across zones and node types

topologySpreadConstraints:

- maxSkew: 1

topologyKey: topology.kubernetes.io/zone

whenUnsatisfiable: ScheduleAnyway

labelSelector:

matchLabels:

app: <app-name>

# Required if not present: Graceful shutdown

lifecycle:

preStop:

exec:

command: ["/bin/sh", "-c", "sleep 25"]

terminationGracePeriodSeconds: 35

Step 3: Apply and verify

kubectl apply -f deployment-spot.yaml -n $NAMESPACE

kubectl rollout status deployment/$DEPLOYMENT -n $NAMESPACE --timeout=5m

Step 4: Create PDB (if not exists)

cat <<EOF | kubectl apply -f -

apiVersion: policy/v1

kind: PodDisruptionBudget

metadata:

name: ${DEPLOYMENT}-pdb

namespace: $NAMESPACE

spec:

minAvailable: 50%

selector:

matchLabels:

app: $DEPLOYMENT

EOF

Step 5: Verify pod placement

# Check pods landed on spot nodes

for pod in $(kubectl get pods -n $NAMESPACE -l app=$DEPLOYMENT -o name); do

node=$(kubectl get $pod -n $NAMESPACE -o jsonpath='{.spec.nodeName}')

priority=$(kubectl get node $node \

-o jsonpath='{.metadata.labels.kubernetes\.azure\.com/scalesetpriority}' 2>/dev/null)

echo "$pod → $node ($priority)"

done

### 7.3 Batch Validation Criteria

Before proceeding to the next batch, verify:

- □ All workloads in current batch running on spot (or mixed spot/standard)

- □ No PDB violations

- □ Application error rate unchanged from baseline

- □ No new alerts triggered

- □ Team sign-off received

### 7.4 Per-Workload Rollback

If a specific workload has issues on spot:

# Restore original deployment (removes spot tolerations/affinity)

kubectl apply -f backup-$DEPLOYMENT.yaml -n $NAMESPACE

# Verify rollback

kubectl rollout status deployment/$DEPLOYMENT -n $NAMESPACE

kubectl get pods -n $NAMESPACE -l app=$DEPLOYMENT -o wide

# All pods should now be on standard nodes only

Important: Rolling back one workload does NOT affect other migrated workloads.

### 8. Phase 6: Steady State

### 8.1 Monitoring Dashboard Setup

Import Grafana dashboards from `monitoring/dashboards/`:

| Dashboard | Key Metrics |
| --- | --- |
| Spot Overview | Eviction rate, spot vs standard pod distribution, pending pods |
| Autoscaler Status | Scale-up/down events, pool-level node counts, unschedulable pods |

### 8.2 Weekly Review Cadence

Schedule: Weekly for first month, then biweekly

Review Metrics:

| Metric | Target | Action if Below |
| --- | --- | --- |
| Spot adoption % | >= 70% | Audit which workloads are still on standard |
| Eviction recovery time P95 | < 60s | Check autoscaler tuning |
| Monthly cost savings | >= 50% vs baseline | Review spot pricing, pool sizing |
| Availability | >= 99.9% | Review PDBs, replica counts |
| Pending pods (sustained) | 0 | Check autoscaler, capacity |

### 8.3 Cost Tracking

# Monthly spot vs standard cost comparison

# Check Azure Cost Management:

# Portal → Cost Management → Cost Analysis → Group by: Tag (kubernetes.azure.com/scalesetpriority)

# Or quick cluster-level check:

echo "=== Node Distribution ==="

kubectl get nodes -o custom-columns=\

NAME:.metadata.name,\

POOL:.metadata.labels.agentpool,\

PRIORITY:.metadata.labels.kubernetes\\.azure\\.com/scalesetpriority,\

SIZE:.metadata.labels.node\\.kubernetes\\.io/instance-type

echo ""

echo "=== Summary ==="

echo "Spot nodes: $(kubectl get nodes -l kubernetes.azure.com/scalesetpriority=spot --no-headers | wc -l)"

echo "Standard nodes: $(kubectl get nodes -l priority=on-demand --no-headers | wc -l)"

echo "System nodes: $(kubectl get nodes -l agentpool=system --no-headers | wc -l)"

### 8.4 Ongoing Optimization

After 1 month of steady state:

- Review eviction patterns by VM SKU and zone (shift pools if needed)

- Adjust `max_count` per pool based on actual usage

- Consider adding more VM families if eviction rate is high for current SKUs

- Review descheduler effectiveness (are pods returning to spot?)

### 9. Rollback Procedures

### 9.1 Per-Workload Rollback

When: Single workload has issues on spot, other workloads are fine.

# Restore original deployment

kubectl apply -f backup-$DEPLOYMENT.yaml -n $NAMESPACE

kubectl rollout status deployment/$DEPLOYMENT -n $NAMESPACE

Impact: Only affects the single workload. Other spot workloads unaffected.

### 9.2 Pause All Spot Scheduling

When: Cluster-wide spot issues, need to stop new pods from going to spot while investigating.

# Cordon all spot nodes (prevents new pod scheduling)

kubectl cordon -l kubernetes.azure.com/scalesetpriority=spot

# Existing pods continue running on spot nodes

# New pods will only schedule on standard nodes

# When ready to resume:

kubectl uncordon -l kubernetes.azure.com/scalesetpriority=spot

Impact: Existing spot pods unaffected. New pods go to standard only.

### 9.3 Drain All Spot Nodes

When: Need to move ALL pods off spot immediately.

# Drain all spot nodes (moves pods to standard)

for node in $(kubectl get nodes -l kubernetes.azure.com/scalesetpriority=spot -o name); do

kubectl drain $node --ignore-daemonsets --delete-emptydir-data --grace-period=60 &

done

wait

# Verify all pods on standard

kubectl get pods -A -o wide | grep -v "system\|kube-system" | head -20

Impact: All spot pods reschedule to standard. Temporary capacity pressure on standard pool (ensure `max_count` can absorb).

### 9.4 Remove All Spot Pools (Full Rollback)

When: Decision to abandon spot entirely.

# Step 1: Drain all spot nodes (see 9.3)

# Step 2: Remove Priority Expander

kubectl delete configmap cluster-autoscaler-priority-expander -n kube-system

# Step 3: Remove Descheduler

helm uninstall descheduler -n kube-system

# Step 4: Remove spot pools via Terraform or CLI

# Via CLI:

for pool in spotgeneral1 spotmemory1 spotgeneral2 spotmemory2 spotcompute; do

az aks nodepool delete -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--nodepool-name $pool --no-wait

done

# Step 5: Revert autoscaler profile (optional)

az aks update -g $RESOURCE_GROUP -n $CLUSTER_NAME \

--cluster-autoscaler-profile \

expander=random \

scale-down-unneeded=10m

# Step 6: Remove spot tolerations from workloads

# Apply backup YAMLs for each migrated workload

Impact: Full reversion to pre-migration state. All workloads on standard nodes.

### 10. Communication Templates

### 10.1 Announcement to App Teams (Pre-Migration)

Subject: [Action Required] AKS Spot Node Migration - Workload Assessment

Hi Team,

We're migrating our AKS cluster to use Azure Spot VMs to reduce cloud costs

by ~50%. This requires changes to your deployment configurations.

WHAT YOU NEED TO DO:

1. Review the workload audit results (attached)

2. For each Tier 2 workload: Add graceful shutdown handling

3. For each Tier 3 workload: Confirm it should NOT go to spot

TIMELINE:

- Week 1-2: Infrastructure preparation (no action from you)

- Week 3: Pilot with [pilot-workload-name]

- Week 4-6: Batch migration (your workloads)

RESOURCES:

- DevOps Guide: [link to DEVOPS_TEAM_GUIDE.md]

- Office Hours: Tuesday/Thursday 2-3 PM

No changes will be made to your workloads without your team's sign-off.

Questions? Reach out on #platform-engineering.

### 10.2 Per-Team Migration Notification

Subject: [Scheduled] Spot Migration for [namespace] - [date]

Hi [Team],

Your workloads in namespace [namespace] are scheduled for spot migration

on [date].

WORKLOADS BEING MIGRATED:

- [deployment-1] (Tier 1 - ready)

- [deployment-2] (Tier 1 - ready)

- [deployment-3] (Tier 2 - needs preStop hook, please add by [date])

NOT MIGRATING (Tier 3 - stateful):

- [database-deployment]

WHAT TO EXPECT:

- Rolling restart of migrated deployments (~2 min per deployment)

- Pods will prefer spot nodes but accept standard as fallback

- Zero expected downtime (PDBs ensure minimum availability)

ROLLBACK:

- Immediate rollback available if any issues detected

- Contact #platform-engineering or [on-call] for emergency rollback

Please confirm readiness by [date - 2 days].

### 10.3 Post-Migration Status Update

Subject: [Complete] Spot Migration Status - Week [N]

Migration Progress:

- Batch 1 (dev/test): [OK] Complete - 15 workloads migrated

- Batch 2 (internal): [OK] Complete - 8 workloads migrated

- Batch 3 (prod non-critical): 🔄 In progress - 5/12 migrated

- Batch 4 (prod user-facing): ⏳ Scheduled week [N+1]

Metrics:

- Spot adoption: 62% of eligible pods

- Cost savings this week: $X,XXX

- Evictions handled: XX (all recovered < 60s)

- Incidents: 0

Issues Found:

- [workload-X] needed longer preStop (fixed)

- [workload-Y] rolled back pending code changes (re-scheduled week [N+2])

Next Steps:

- Batch 3 completion by [date]

- Batch 4 kickoff [date]

### 11. Appendix: Scripts (Standalone)

The following scripts are now located in `scripts/migration/` to assist with cluster assessment and progress tracking.

### A. Full Cluster Spot Readiness Report

### B. Migration Progress Tracker

### Related Documentation

| Document | Purpose |
| --- | --- |
| [Deployment Guide](../../operations/DEPLOYMENT_GUIDE.md) | New cluster deployment (greenfield) |
| [DevOps Team Guide](DEVOPS_TEAM_GUIDE.md) | Application spot configuration templates |
| [SRE Operational Runbook](SRE_OPERATIONAL_RUNBOOK.md) | Incident response (Runbooks 1-10) |
| [Troubleshooting Guide](TROUBLESHOOTING_GUIDE.md) | Symptom-first diagnostics |
| [Spot Eviction Scenarios](SPOT_EVICITION_SCENARIOS.md) | Eviction behavior, sticky fallback |
| [Fleet Rollout Strategy](FLEET_ROLLOUT_STRATEGY.md) | Multi-cluster rollout at scale |

Last Updated: 2026-02-11

Status: Ready for use