# Migration Guide: Converting an Existing AKS Cluster to Spot

Audience: Cloud Operations (Infrastructure) and Application/Workload Teams

Purpose: Step-by-step guide to safely add spot node pools to an existing AKS cluster and migrate workloads

Last Updated: 2026-02-11

## 1. Overview

### What This Guide Covers

Converting an existing AKS cluster to use spot nodes involves two parallel workstreams:

Cloud Ops (Infrastructure)              App Teams (Workloads)
─────────────────────────               ─────────────────────
Phase 1: Add spot pools         →       Phase 2: Audit workloads
Phase 3: Pilot (joint)          ←→      Phase 3: Pilot (joint)
Phase 4: Expand spot infra      →       Phase 5: Batch migrate workloads
Phase 6: Steady state           ←→      Phase 6: Steady state

### Key Principles

No disruption to existing workloads - Adding spot pools does not affect running pods

Opt-in per workload - Only workloads with spot tolerations will schedule on spot nodes

Phased rollout - Start with 1 pool and 1 workload, expand after validation

Reversible at every step - Each phase has a documented rollback

## 2. Pre-Migration Assessment

Owner: Cloud Ops / Platform Engineering

### 2.1 Cluster Compatibility Check

Before proceeding, verify your cluster meets these requirements:

Kubernetes version 1.28 or higher

Check: az aks show --query kubernetesVersion

Required for stable spot support